|  |  |
| --- | --- |
| **Date:** | 21/10/2019 |
| **Time:** | 1530-1800 |
| **Venue:** | LKS PR 4-7 |
|  |  |
| **Attendees:** | AW, TB, JX, JH, ZH |
|  |  |
| **Agenda:** | 1. Plan for iteration 3  2. Discuss and edit schedule  3. Continue pair programming |

|  |  |  |  |
| --- | --- | --- | --- |
|  |  |  | **Due Date** |
| 1 | View bidding results | AW, TB | 23/10/2019 |
| 2 | Complete Integration of round 2 | AW, TB | 23/10/2019 |
| 3 | Login token (Authenticate) | JX, ZH | 23/10/2019 |
| 4 | Update schedule | JH | 28/10/2019 |

The meeting was adjourned at 6.00 pm. These minutes will be circulated and adopted if there are no amendments reported in the next three days.

Prepared by,

JiaHui

Vetted and edited by,

ZhenHui